WIPRO CAPSTONE PROJECT

Test Plan

BlazeDemo Flight Booking Automation Framework

Selenium WebDriver · TestNG · Maven · ExtentReports · Jenkins · Docker

| Project Name | BlazeDemo Flight Booking Automation Framework |
| --- | --- |
| Document Type | Test Plan |
| Prepared By | Mr. Baivab Sarkar |
| Mentor/ Trainer | Mrs. Vaishali Sonanis |
| Application Under Test | BlazeDemo |
| URL | https://blazedemo.com/ |
| Repository | ThisIs-Developer/Wipro-Capstone-Project |
| GitHub Link | https://github.com/ThisIs-Developer/Wipro-Capstone-Project |
| Date | 13th June 2026 |

### 1. Test Plan Identification: Blazedemo_FlightBooking

### 2. Introduction

The BlazeDemo Flight Booking application is a web-based demonstration platform that simulates a complete airline ticket purchasing workflow. The application enables users to search for available flights between origin and destination cities, view search results, select a preferred flight, complete a passenger and payment details form, submit a purchase, and receive a booking confirmation upon successful transaction.

### 3. Test items

The following application pages are identified as test items within the scope of this plan:

| Page / Module | Components Under Test |
| --- | --- |
| Home Page | Application URL, page title, departure city dropdown, destination city dropdown, Find Flights button |
| Flight Results Page | Flight availability table, available flights count, Choose This Flight buttons for each listed flight |
| Purchase Page | Airline information, flight number, flight price, total cost display, passenger name field, address field, city field, state field, zip code field, card type dropdown, credit card number field, expiry month field, expiry year field, name on card field, Purchase Flight button |
| Confirmation Page | Success message, purchase ID, booking status, booking amount, card number, booking date |

### 4. Features to be tested

The following functional areas and specific test actions are in scope for execution:

- Home Page

- Verify application URL matches https://blazedemo.com

- Verify page title is present and correct

- Verify departure city dropdown is displayed and selectable

- Verify destination city dropdown is displayed and selectable

- Verify Find Flights button is present and clickable

- Flight Search Results

- Verify flight availability table is displayed after search

- Verify count of available flights is greater than zero

- Verify Choose This Flight buttons are present for each listed result

- Purchase Page

- Enter and verify passenger name field

- Enter and verify address field

- Enter and verify city field

- Enter and verify state field

- Enter and verify zip code field

- Select and verify card type from dropdown

- Enter and verify credit card number field

- Enter and verify expiry month field

- Enter and verify expiry year field

- Enter and verify name on card field

- Submit purchase and verify form submission

- Booking Confirmation

- Verify success message is displayed on confirmation page

- Verify purchase ID is generated and displayed

- Verify booking status is shown correctly

- Verify booking amount is displayed

- Verify card number (partial) is displayed

- Verify booking date is present and correct

### 5. Features not to be tested

The following testing types and application areas are explicitly excluded from the scope of this test plan:

- Application performance testing

- Security testing

- API testing

- Load testing

- Stress testing

### 6. Testing approach

The following testing types and application areas are explicitly excluded from the scope of this test plan:

- Functional Testing

- End-to-End Testing

- Data-Driven Testing

- Negative Testing

- Regression Testing

- Smoke Testing

- Cross-Browser Testing

7. Item pass or fail criteria

- Total Test Cases: 4

- Success Criteria: 100% (All 4 out of 4 test cases must pass)

- Failure Criteria: 0%

8. Suspension criteria and resumption requirements

- Suspension criteria

  - Mama Bug

  - Defects everywhere

  - Critical system problem.

  - Application server unavailable.

- Resumption criteria

  - Server restored.

  - Critical defects fixed.

- Suspension date: To be decided

- Resumption date: To be decided

9. Test deliverables

- Test plan document

- Test case Excel

- Defect report(JIRA) + Excel

- Testcase analysis report

- Automation framework Code

- GitHub repository

- Automation workflow video

10. Environment

Hardware Requirements: Laptop or desktop computer

Software Requirements

| Component | Details |
| --- | --- |
| Java | Java Development Kit (JDK) 25 |
| IDE | Eclipse IDE |
| Build Tool | Apache Maven 3 |
| Browser | Google Chrome, Firefox, Edge |
| Automation Library | Selenium WebDriver |
| Test Framework | TestNG |
| Reporting | ExtentReports |
| Logging | Log4j2 |
| CI/CD Server | Jenkins |
| Containerization | Docker |
| Version Control | Git and GitHub |

## 11. Responsibilities:

- Trainer: Mrs. Vaishali Sonanis

- Tester: Mr. Baivab Sarkar

## 12. Staffing and training needs

- Team size: 1 Tester

- Training required: 2 months

## 13. Schedule:

| Activity | Duration | Planned Day |
| --- | --- | --- |
| Requirement Analysis & Test Plan Preparation | 1 Day | Day 1 |
| Test Case Design & Test Data Preparation | 1 Day | Day 2 |

| Automation Framework Setup (Maven, TestNG, POM Structure) | 1 Day | Day 3 |
| --- | --- | --- |
| Page Object Development | 1 Day | Day 4 |
| Test Script Development | 1 Day | Day 5 |
| Reporting, Logging, Jenkins & Docker Integration | 1 Day | Day 6 |
| Test Execution, Defect Reporting, Test Summary Report & Project Review | 1 Day | Day 7 |

## 14. Risks and contingencies: N/A

## 15. Approvals

- Trainer: Mrs. Vaishali Sonanis

- Tester: Mr. Baivab Sarkar